MIMS-CP PORTAL

Medical Information Management System + Customer Portal

PMO HANDOVER DOCUMENT

Sprint 0 → Sprint 3 | Project Status as of 11 March 2026

| Document Type | PMO Handover Summary |
| --- | --- |
| Version | Sprint 3 Close |
| Prepared By | Claude (AI Testing Lead) |
| Reviewed By | Rohith (CPO) |
| Date | 11 March 2026 |
| Classification | Internal — Confidential |

1. Project Overview

| Item | Detail |
| --- | --- |
| Product Name | MIMS-CP Portal |
| Full Form | Medical Information Management System + Customer Portal |
| Domain | Pharmaceutical / Medical Information |
| Purpose | End-to-end platform for handling medical inquiries from HCPs and patients, with admin-controlled workflow, audit trail, and a future-facing customer portal (CP Portal). |
| Compliance Target | 21 CFR Part 11 — Electronic Records & Electronic Signatures |
| Architecture | Monorepo — Two apps: MIMS (internal staff) + CP Portal (patient-facing, Phase 8) |
| Tech Stack | React 19 + Node.js / Express + SQLite (PostgreSQL pre-deployment) |
| Database | SQLite (development) — PostgreSQL migration planned pre-deployment |
| Cloud / Staging | Not deployed (local development only — cloud staging in backlog) |
| Repo Location | /Users/rohithkarne/MIMS-CP Portal/ |

2. Team Structure

| Role | Person | Ownership & Responsibilities |
| --- | --- | --- |
| CPO — Product Owner | Rohith | Product strategy, all frontend development, feature decisions, sprint closures, client delivery, business & sales. |
| CTO — Technology Owner | Varun | Complete backend, infrastructure, security, cloud architecture, database design and all technology decisions. |
| Testing / QA Lead | Claude (AI) | Code review, QA testing, bug identification and reporting. Reports directly to Rohith (CPO). |

Governance Rule: No sprint can be declared closed without explicit CPO (Rohith) approval.

3. Sprint Roadmap

| Sprint | Name | Status | Closed Date |
| --- | --- | --- | --- |
| Sprint 0 | Project Scaffold | ✅ Complete | — |
| Sprint 1 | UI Overhaul | ✅ Complete | — |
| Sprint 2 | React Migration + Inbox UI | ✅ CLOSED | 11-Mar-2026 |
| Sprint 3 | Admin Console | ✅ CLOSED | 11-Mar-2026 |
| Sprint 4 | New Case Form + Case Management Queues | 📋 Pending | — |
| Sprint 5 | Case Query + Inbox Enhancements | 📋 Backlog | — |
| Sprint 6 | Response Fulfillment + Correspondence | 📋 Backlog | — |
| Sprint 7 | Transmissions + Browse Content + Analytics | 📋 Backlog | — |
| Sprint 8 | CP Portal (Customer-Facing) | 📋 Backlog | — |
| Sprint 9 | Integrations (Oracle Argus, Veeva) | 📋 Backlog | — |

4. Features Delivered (Sprint 0 – Sprint 3)

4.1  Authentication System

User registration — name, email, password, role selection

Login with JWT-based session management (8-hour token expiry)

Password hashing via bcrypt (10 rounds — industry standard)

Protected route guards on the frontend (unauthorised users redirected to login)

Role-based access control (RBAC) middleware on the backend

Login / logout audit trail per 21 CFR Part 11 requirements

Failed login attempts captured with reason for compliance reporting

4.2  Dashboard

Personalised welcome banner with logged-in user's first name

4 stat cards: Total Inquiries, Open Cases, Pending Review, Closed Today

Quick Actions: Go to Inbox, Case Queue (stub), Manage Users (stub)

Light/Dark theme toggle with localStorage persistence

Sidebar collapse/expand state persisted across sessions

4.3  Inbox Module (Sprint 2 — 10 User Stories)

| Story | Feature Delivered |
| --- | --- |
| US-01 | Inquiry list grouped by Today / Older |
| US-02 | 5 tabs: Inbox, Pending, Processed, Non-Processed, Outbox — with live counts |
| US-03 | Real-time keyword search (filters by sender name and subject) |
| US-04 | Lock / Unlock inquiries per individual user |
| US-05 | Color-code inquiries — Red, Yellow, Green, Blue |
| US-06 | Split-view detail panel (right side) — full email with From/To/Dates/Attachments |
| US-07 | Sort toggle: Newest First (default) / Oldest First |
| US-08 | Pagination — 50 records per page, Prev/Next navigation |
| US-09 | Attachment count displayed in the detail view header |
| US-10 | Timezone banner — 'Dates displayed in [TIMEZONE]' |

Data: 151 seeded inquiry records from backend. All inbox state (lock, color, tab) persists in localStorage per user.

4.4  Admin Console (Sprint 3 — Full Implementation)

Accessible only to users with the admin role. Left-navigation with 30+ sections.

| Section | Features Delivered |
| --- | --- |
| Overview | Stats dashboard: organisations, workflows, sources, products, users, audit entries |
| Sites Setup | Create organisations, add sites per org (name, country, primary flag), activate/deactivate |
| Workflow Setup | Create and toggle workflow states active/inactive |
| Source Types | Create and toggle source types: Email, Phone, Fax, CP Portal |
| Product Dictionary | Create drug / trade names linked to organisations, activate/deactivate |
| User Security Groups | 4 roles × 9 modules permission matrix — toggle access per module per role |
| User Configuration | Create users (admin-only), assign roles, view all system users |
| Admin Audit Trail | All CREATE / UPDATE / DELETE / ESIG events — filterable by date, user, action — CSV export |
| Login Audit Trail | Login / logout events per 21 CFR Part 11 — filterable by date, user — CSV export |
| 30+ Coming Soon Sections | Picklists, Email Accounts, Case Numbering, Data Protection, Transmission Rules, Product Groups, Field Setup, Case Form Definition, Custom Forms, Contact Repositories, Analytics, Integrations, SSP Setup, Help System, and more |

4.5  Electronic Signature (21 CFR Part 11)

Modal prompt appears before any critical admin action (org deactivation, permission changes, etc.)

Requires current password (identity verification) + written reason (justification)

Backend verifies password at moment of action — cannot be bypassed by frontend manipulation

All verified actions written to audit trail with action type ESIG

5. Backend API — Full Endpoint Inventory

Auth  (/api/auth)

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /register | Register new user — name, email, password, role |
| POST | /login | Authenticate user and issue JWT token |
| GET | /me | Return current authenticated user details |
| POST | /logout | Record logout timestamp in login audit trail |

Inbox  (/api/inbox)

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | / | Return all 151 seeded inquiry records |

Admin — Organisations & Sites  (/api/admin/orgs)

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | / | List all organisations |
| POST | / | Create new organisation |
| PUT | /:id | Update organisation (name, is_active) |
| GET | /:id/sites | List all sites for a given organisation |
| POST | /:id/sites | Create new site under an organisation |
| PUT | /sites/:id | Update site (name, country, is_primary, is_active) |

Admin — Configuration  (/api/admin/...)

| Endpoint | Method(s) | Purpose |
| --- | --- | --- |
| /workflow-states | GET, POST, PUT | Workflow state CRUD |
| /source-types | GET, POST, PUT | Source type CRUD |
| /products | GET, POST, PUT | Product / drug name CRUD |
| /users | GET, POST | Admin user management — list and create |
| /permissions | GET, PUT | Role-permission matrix — read and update |
| /audit-logs | GET | Filtered admin audit trail (date, user, action) |
| /login-audit | GET | Filtered login/logout history (date, user) |
| /esig-verify | POST | Electronic signature verification — password + reason |

6. Database Schema (SQLite)

| Table | Purpose | Key Columns |
| --- | --- | --- |
| users | All system users | id, name, email, password (bcrypt), role, is_active, created_at |
| sessions | JWT session tracking | user_id, token, expires_at |
| organisations | Customer organisations | id, name, is_active, created_at |
| sites | Sites under each organisation | id, org_id, name, country, is_primary, is_active |
| workflow_states | Case workflow stages | id, name, is_active |
| source_types | Inquiry source channels | id, name, is_active |
| products | Drug / trade name registry | id, trade_name, org_id, is_active |
| audit_logs | All configuration change events | user_id, user_name, action, entity, entity_id, details, created_at |
| login_audit | Login / logout event history | user_id, user_name, role, login_time, logout_time, status, fail_reason |
| role_permissions | Module access control per role | role, module, can_access |

Roles & Modules

Roles:  admin  |  agent  |  reviewer  |  content_manager

Modules:  inbox  |  case_mgmt  |  case_query  |  utilities  |  transmissions  |  browse_content  |  analytics  |  user_mgmt  |  admin_console

| Role | Modules With Access |
| --- | --- |
| admin | ALL 9 modules |
| agent | inbox, case_mgmt, case_query, utilities, transmissions, browse_content |
| reviewer | inbox, case_mgmt, case_query, browse_content, analytics |
| content_manager | browse_content only |

7. 21 CFR Part 11 Compliance Coverage

| Requirement | Status | Implementation |
| --- | --- | --- |
| IMP-01 — Audit trail for all changes | ✅ Done | audit_logs table auto-populated on every admin action |
| AUD-01 — Log all configuration changes | ✅ Done | All admin routes write to audit_logs on CREATE / UPDATE / DELETE |
| AUD-02 — Login audit trail | ✅ Done | login_audit table populated on every login attempt |
| AUD-03 — Logout time recorded | ✅ Done | POST /api/auth/logout updates logout_time in login_audit |
| AUD-04 — Failed login attempts logged | ✅ Done | Failed logins recorded with reason field |
| ESIG-01 — E-signature before critical actions | ✅ Done | Modal appears before org/permission changes in Admin Console |
| ESIG-02 — Signature verified at time of action | ✅ Done | Backend verifies password via /api/admin/esig-verify |
| ESIG-03 — Signature written to audit trail | ✅ Done | ESIG entries written to audit_logs with action = ESIG |
| ACC-01 — Role-based access control | ✅ Done | role_permissions table + requireRole() middleware on all protected routes |

8. Frontend Architecture

8.1  Page Routes

| Path | Page / Component | Auth Required | Description |
| --- | --- | --- | --- |
| / | Redirect → /login | No | Default redirect to login |
| /login | LoginPage | No | Sign In + Register tabs |
| /dashboard | DashboardPage | Yes | Main dashboard with stats and quick actions |
| /inbox | InboxPage | Yes | Full inbox module (10 user stories) |
| /admin | AdminConsolePage | Yes (admin) | Full admin console |
| * | Redirect → /login | — | Catch-all fallback |

8.2  Shared Components

| Component | Purpose |
| --- | --- |
| Sidebar.jsx | Left navigation menu with section links and light/dark theme switcher |
| Topbar.jsx | Top header bar with page title, user initials and logout button |
| ProtectedRoute.jsx | Auth guard — checks JWT in context; redirects to login if missing |

8.3  Design System (index.css)

| Token | Value | Use |
| --- | --- | --- |
| --primary | #1A5276 | Dark blue — primary actions, buttons, headings |
| --accent | #17A589 | Teal — highlights, active states, accents |
| --sidebar-bg | #12334F | Dark sidebar background |
| --bg | #F0F4F8 | Light page background |
| --danger | #C0392B | Errors, destructive actions |
| --success | #1E8449 | Active status, confirmed states |
| --warning | #D68910 | Warnings, locked states |

Supports: Light mode and Dark mode via [data-theme='dark'] CSS variables.

8.4  Local Storage Keys

| Key | Purpose | Example Value |
| --- | --- | --- |
| mims_user | Current logged-in user object | { id, name, email, role } |
| mims_token | JWT auth token | eyJhbGciOiJIUzI1NiIs... |
| mims_theme | Theme preference | 'light' or 'dark' |
| mims_sidebar_collapsed | Sidebar collapse state | 'true' or 'false' |
| mims_inbox_{userId} | Per-user inbox state (lock + color) | Array of inquiry objects |

9. Security Implementation

| Control | Implementation |
| --- | --- |
| Password Hashing | bcrypt with 10 salt rounds — no plaintext passwords stored at any point |
| JWT Tokens | Signed with server secret — 8-hour expiry — sent as Bearer token in Authorization header |
| Password Minimum | Minimum 8 characters enforced at registration and user creation |
| RBAC Middleware | requireRole() middleware on all admin endpoints — role checked server-side |
| E-Signature | Critical actions require re-authentication (password + reason) at time of action |
| CORS | Cross-origin policy configured via Express CORS middleware |
| Soft Delete | Records set is_active = 0 rather than hard-deleted — full data integrity maintained |

10. Key File Inventory

| File | Location | Purpose |
| --- | --- | --- |
| App.jsx | frontend/src/ | React Router config — all route definitions |
| main.jsx | frontend/src/ | React entry point |
| index.css | frontend/src/ | Full design system — all CSS variables, components, layouts |
| LoginPage.jsx | frontend/src/pages/ | Sign In + Register page |
| DashboardPage.jsx | frontend/src/pages/ | Main dashboard |
| InboxPage.jsx | frontend/src/pages/ | Full inbox module — 10 user stories |
| AdminConsolePage.jsx | frontend/src/pages/ | Admin Console — full Sprint 3 implementation |
| Sidebar.jsx | frontend/src/components/ | Navigation sidebar with theme switcher |
| Topbar.jsx | frontend/src/components/ | Header bar with user info and logout |
| ProtectedRoute.jsx | frontend/src/components/ | Auth guard wrapper |
| AuthContext.jsx | frontend/src/context/ | Global auth state — login, logout, token management |
| server.js | backend/ | Express entry point — middleware and route mounts |
| db.js | backend/database/ | SQLite schema, table creation, seed data |
| auth.js (middleware) | backend/middleware/ | JWT verification + requireRole() RBAC |
| authController.js | backend/controllers/ | Login, register, logout logic |
| auth.js (routes) | backend/routes/ | Auth API endpoints |
| inbox.js | backend/routes/ | Inbox seed data endpoint — 151 records |
| orgs.js | backend/routes/admin/ | Organisation and site CRUD |
| config.js | backend/routes/admin/ | Workflows, sources, products, permissions, audit, users, ESIG |

11. Deferred Backlog (Not Yet Scheduled)

| Item | Notes |
| --- | --- |
| Products: duplicate trade name check | Per-org uniqueness validation — deferred from Sprint 3 |
| User edit after creation | Role/org changes post-creation — deferred from Sprint 3 |
| Audit: old value → new value on UPDATE | Stricter 21 CFR Part 11 compliance — deferred from Sprint 3 |
| PostgreSQL migration | Replace SQLite before production deployment |
| Email integration (Outlook / Gmail) | Planned for Phase 5–6 scope |
| Cloud staging (Railway / Render) | No staging environment yet — all local development |
| GDPR / HIPAA / DPPR compliance features | Phase TBD — requires dedicated scope discussion |
| Oracle Argus integration | Sprint 9 |
| Veeva CRM / Vault integration | Sprint 9 |
| CP Portal (customer-facing) | Sprint 8 |
| Admin force-unlock (permission-based) | Unscheduled |
| 3rd Case Management sub-tab name | 'Team Cases' placeholder — Rohith to confirm final name |
| Utilities module definition | Scope not yet defined |
| Junior tester automation pipeline | Unscheduled |

12. Dependencies

Frontend (npm)

| Package | Version | Purpose |
| --- | --- | --- |
| react | ^19.2.0 | UI library |
| react-dom | ^19.2.0 | DOM rendering |
| react-router-dom | ^7.13.1 | Client-side routing |
| vite | ^7.3.1 | Build tool and dev server |
| @vitejs/plugin-react | ^5.1.1 | Vite React plugin |
| eslint | ^9.39.1 | Linting |

Backend (npm)

| Package | Version | Purpose |
| --- | --- | --- |
| express | ^4.18.2 | Web framework |
| bcrypt | ^5.1.1 | Password hashing |
| better-sqlite3 | ^9.4.3 | SQLite database driver |
| jsonwebtoken | ^9.0.2 | JWT creation and verification |
| cors | ^2.8.5 | CORS middleware |
| nodemon | ^3.0.3 | Auto-restart on file changes (dev only) |

13. How to Run the System

| Step | Command / Action |
| --- | --- |
| 1. Start Backend | cd 'MIMS-CP Portal/mims/backend' → node server.js → Runs on http://localhost:3000 |
| 2. Start Frontend | cd 'MIMS-CP Portal/mims/frontend' → npm run dev → Runs on http://localhost:5173 |
| 3. Open Browser | Navigate to http://localhost:5173 (NOT port 3000) |
| 4. Register User | Use the Register tab on the login page to create the first account |
| 5. Admin Access | Register with role = admin to access the Admin Console at /admin |

14. Next Sprint — Sprint 4

| Item | Detail |
| --- | --- |
| Sprint Name | New Case Form + Case Management Queues |
| Status | Scope definition in progress — awaiting CPO (Rohith) sign-off before kickoff |
| Planned Scope | New Case creation form with all required fields; Case Management queues (My Cases, Team Cases, All Cases, Unassigned) |
| Owner | Rohith (Frontend) + Varun (Backend) |
| Testing | Claude (AI Testing Lead) |

— End of Handover Document —

MIMS-CP Portal  |  Sprint 3 Close  |  11 March 2026  |  Internal — Confidential